|  |  |  |  |
| --- | --- | --- | --- |
| **NRPC FEES FOR SOUTH HERO WASTEWATER PRELIMINARY ENGINEERING SUPPORT SERVICES (Updated 11.21.21)** | | | |
| **Task Name** | **Hours** | **Hourly Rate** | **Total Cost** |
| Steering Committee Coordination  *10 meetings @ 6 hrs/each* | 60 | $65 | $3,900 |
| Project Management   * *RFQ process – 8 hrs* * *Priority List and CWSRF applications –6 hrs* * *Manage work of engineer in coordination with wastewater committee ~2 hrs/month for 8 months* * *Complete CWSRF project updates and progress reports on behalf of town ~2 hrs/month for 8 months* | 46 | $65 | $2,990 |
| Community and Public Outreach   * *Project website – 6 hrs* * *Public presentation at project outset – 12 hrs* * *Coordination with engineer on 2 additional public presentations - 4 hrs* * *Coordination with engineer on survey - 8 hrs* | 30 | $65 | $1,950 |
| Feasibility Study Review and Comment | 6 | $65 | $390 |
| **Total Fee (Not to Exceed)** | 142 |  | $9,230 |

Potential Cost of PEI Engineering: 32,000. Plus NRPC Project Management and Administration: $9,230. Total: $41,230