|  |
| --- |
| **NRPC FEES FOR SOUTH HERO WASTEWATER PRELIMINARY ENGINEERING SUPPORT SERVICES (Updated 11.21.21)** |
| **Task Name** | **Hours** | **Hourly Rate** | **Total Cost** |
| Steering Committee Coordination*10 meetings @ 6 hrs/each* | 60 | $65 | $3,900 |
| Project Management* *RFQ process – 8 hrs*
* *Priority List and CWSRF applications –6 hrs*
* *Manage work of engineer in coordination with wastewater committee ~2 hrs/month for 8 months*
* *Complete CWSRF project updates and progress reports on behalf of town ~2 hrs/month for 8 months*
 | 46 | $65 | $2,990 |
| Community and Public Outreach* *Project website – 6 hrs*
* *Public presentation at project outset – 12 hrs*
* *Coordination with engineer on 2 additional public presentations - 4 hrs*
* *Coordination with engineer on survey - 8 hrs*
 | 30 | $65 | $1,950 |
| Feasibility Study Review and Comment | 6  | $65 | $390 |
| **Total Fee (Not to Exceed)** | 142 |  | $9,230 |

Potential Cost of PEI Engineering: 32,000. Plus NRPC Project Management and Administration: $9,230. Total: $41,230