**Construction Update**

**South Hero Intersection Improvement Project**

**South Hero STP HES 028-1(22)**

**DATE:** Friday, April 29, 2022

**TRAFFIC IMPACT AND DURATION:**

Monday, May 2 through Friday, May 6, between the hours of 6:30 a.m. and 5:30 p.m., motorists should expect one lane with alternating two-way traffic on U.S. 2 between VT 314 and the St. Rose of Lima Church in South Hero. Flaggers will be present to assist motorists throughout the work zone. Motorists should expect delays.

Please be advised, that speeds are reduced to 25 mph along U.S. Route 2 (U.S. 2) and Vermont Route 314 (VT 314) within the project limits. The project limits extend along U.S. 2 for approximately 1,300 feet from just north of the St. Rose of Lima church to just north of Sunrise Drive and along VT 314 to just west of the Mobil Station.

Motorists are reminded to stay alert and slow down through the work zone.

**CONSTRUCTION ACTIVITIES:**

Next week, crews will continue work on the temporary relocation of the existing stream in preparation for the replacement of the existing culvert. Crews will begin constructing the roadway for the on-site detour which will be located along the east side of U.S. 2 between VT 314 & Sunrise Drive and the driveway to 510 U.S. 2.

**LOCATION:** The South Hero Intersection Improvement Project is located at the intersection of U.S. Route 2 (U.S. 2) and Vermont Route 314 (VT 314) in South Hero, Vermont. The U.S. 2 project limits extend from just north of the St. Rose of Lima church to approximately 1,300 feet to the north, halfway between Sunrise Drive and the Fish and Wildlife Access Road. The VT 314 project limits extend from its intersection with U.S. 2 to just west of the Mobil Station.

**PROJECTED COMPLETION:** December 2022

**CONTACT INFORMATION:** Annabelle Dally, Public Information Consultant

 802-825-2555, annabelle.dally@wsp.com

If you would like to sign-up to receive future updates, please contact us or [click here](https://lp.constantcontactpages.com/su/2JqA3XO) to sign up.