Construction Update

Colchester Exit 17

Colchester NH 028-1(31)

DATE: Friday, July 12, 2024

TRAFFIC IMPACT AND DURATION: From Monday, July 15, through Friday, July 19, between 6 a.m. and 8 p.m., there will be a lane shift to the southern side of the roadway on U.S. Route 2 (U.S. 2) west of the bridge over Interstate 89 (I-89).

Traffic along U.S. Route 7 (U.S. 7) between the Shell Gas Station and Wiley Road will be shifted to the eastern side of the roadway. Outside of peak hours, between 9 a.m. and 3 p.m., there will be alternating one-way traffic along this segment of U.S. 7.

There is potential for lane width reductions along the I-89 northbound off-ramp.

Motorists are advised to slow down, use caution, and expect minor delays while traveling through the work zone.

CONSTRUCTION ACTIVITIES: Crews will continue work to widen the roadway on U.S. 2 west of the bridge over I-89, near the future I-89 southbound on and off ramps. Crews will continue working along the west side of U.S. 7 to widen the roadway between the Shell Gas Station and Wiley Road. Crews will assemble crane equipment adjacent to the I-89 northbound off-ramp.

Crews begin to install a crane pad for crane equipment next to the I-89 Exit 17 northbound off-ramp.

LOCATION: The segment of U.S. 2 starting just east of Jasper Mine Road and extending just under a half mile east to its intersection with U.S. 7 at Chimney Corner. The segment of U.S. 7 starting just south of the Shell Gas Station/Simon’s Chimney Corner Store and extending just over a half mile north to its intersection with Wiley Road. The Exit 17 interstate ramps and the portion of I-89 bounded by them.

PROJECTED COMPLETION: Summer 2026

Project Website

Project Factsheet

Sign up for Project Updates

CONTACT US:

24-Hour Project Hotline – 802-595-4399

Email – info@ColchesterExit17.com

The Colchester Exit 17 Project will be completed in six phases over three construction seasons, beginning in Spring 2024 and continuing through Summer 2026.