Construction Update

Colchester Exit 17

Colchester NH 028-1(31) [National Highway]

DATE: Friday, October 18, 2024

TRAFFIC IMPACT AND DURATION: From Monday, October 21, through Friday, October 25, Interstate 89 (I-89) will be reduced to a single lane in both directions near Exit 17 during off-peak hours: 6 a.m. to 3 p.m. on I-89 northbound and 9 a.m. to 8 p.m. on I-89 southbound throughout the week.

The U.S. Route 2 (U.S. 2) eastbound slip lane to the I-89 southbound on-ramp will remain temporarily closed. Eastbound motorists on U.S. 2 can access the southbound on-ramp by turning right at the intersection of U.S. 2 and the I-89 southbound on-ramp, just beyond the closed slip lane.

The I-89 northbound off-ramp slip lane to U.S. 2 westbound will be closed until the winter shutdown for bridge construction. Motorists can turn right or left onto U.S. 2 at the signalized intersection.

From Monday through Wednesday, between 9 a.m. and 3 p.m., flaggers will manage alternating one-way traffic on U.S. Route 7 (U.S. 7) between the Chimney Corner intersection with U.S. 2 and Wiley Road.

Delays on U.S. 2 and U.S. 7 are expected; motorists are advised to seek alternate routes or plan for additional travel time. Motorists should slow down, use caution, and pay attention to road signage and line striping while traveling through the work zone.

CONSTRUCTION ACTIVITIES: Next week, crews will continue constructing the retaining walls for the bridge abutments, working adjacent to the I-89 northbound and southbound lanes.

Crews will excavate, install new subbase, and repave the U.S. 2 eastbound slip lane to the I-89 southbound on-ramp.

Crews will install a new culvert on U.S. 7 between the Chimney Corner intersection with U.S. 2 and Wiley Road.

Crews construct the retaining walls for the U.S. 2 bridge abutments in Colchester, VT.

LOCATION: The segment of U.S. 2 starting just east of Jasper Mine Road and extending just under a half mile east to its intersection with U.S. 7 at Chimney Corner. The segment of U.S. 7 starting just south of the Shell Gas Station/Simon’s Chimney Corner Store and extending just over a half mile north to its intersection with Wiley Road. The Exit 17 interstate ramps and the portion of I-89 bounded by them.

PROJECTED COMPLETION: Summer 2026

Project Website

Project Factsheet

Sign up for Project Updates

CONTACT US:

24-Hour Project Hotline – 802-595-4399

Email – info@ColchesterExit17.com

The Colchester Exit 17 Project will be completed in six phases over three construction seasons, beginning in Spring 2024 and continuing through Summer 2026.